VIDA VERDE CENTRO DE ESPAÑOL

Website Review — Round 2

Prepared by: Jeremy / Vida Verde Advisory  ·  July 2026

Reviewed against: Website Spec v2.2, Copy Deck v2, Connor’s Round 1 Findings

Scope of This Review This document covers new issues found on the live Vercel build (vidaverde-frontend.vercel.app) that were not addressed in Connor’s Round 1 findings. Connor’s A-section errors (A1–A6) and B-section gaps are not repeated here unless they remain unresolved on the live site. The review covers: Homepage, Online Classes, Study in Quito, Our School, Contact, and navigation/global elements. Sub-pages (individual programme pages, teacher profiles, booking flow, blog, homestay, travel Spanish) are flagged where accessible. Issues are classified HIGH (blocks launch or damages credibility), MED (should fix before launch), or LOW (post-launch or minor polish).

# 1.  Round 1 Findings — Live Site Status

Connor’s six Section A errors were checked against the live build. Status as found:

| Ref | Severity | Issue Found on Live Site | Required Fix | Location | Fixed |
| --- | --- | --- | --- | --- | --- |
| A1 | OK | Contact form subject dropdown — RESOLVED on live site. Options now correctly read: Online Classes / Immersion Programme in Quito / Travel Spanish / Homestay / Something else. | No action needed. | /contact features/marketing/pages/contact/index.tsx | ☑ |
| A2 | HIGH | Remove all references to AECEE |  | Global (Footer comment only) + / (Homepage) + /online-classes + /our-school + /study-in-quito (meta) features/marketing/pages/home/data/marketing.data.ts (trustBadges, featureBlocks, socialStats) features/marketing/pages/home/components/HeroSection.tsx (trustItems) features/marketing/pages/home/components/LearnAboutSchoolSection.tsx (badge + paragraph removed) features/marketing/pages/home/components/WhyIllustration.tsx (badge swapped to 25+ Years) features/marketing/pages/courses/components/OnlineClassesHero.tsx (trust list) features/marketing/pages/our-school/index.tsx (SVG badge + entire AECEE Certification section removed) app/[locale]/(marketing)/our-school/page.tsx + study-in-quito/page.tsx (meta description) components/layout/footer/Footer.tsx (stale comment only) | ☑ |
| A3 | HIGH | Jeremy to resolve with Rosa Pricing conflict — UNRESOLVED. 20-Class Package shows $254.64 on the live site (Online Classes pricing section). 10-Class and Single Class packages still show $[X] — unfilled placeholders that will be visible to real visitors. | Get confirmed pricing from Rosa/Mateo for ALL packages before launch. The $[X] placeholders must not go live. | /online-classes features/marketing/pages/courses/components/PricingSection.tsx | ☐ |
| A4 | MED | CHANGE RESPONSE TIME TO 48 HOURS. Response time — CONFLICT REMAINS. Contact page says '24 hours' in two places. Study in Quito enquiry CTA also says '24 hours'. Spec had flagged 48h as the safer promise. Live site has standardised on 24h throughout, which is consistent but only safe if the school can reliably honour it. | Confirm with Rosa/Mateo: can they guarantee 24-hour responses Monday–Friday? If yes, current copy is fine. If not, change to 48 hours everywhere. | /contact + /study-in-quito features/marketing/pages/contact/index.tsx features/marketing/pages/study-in-quito/index.tsx | ☐ |
| A5 | MED | Student stats — PARTIALLY RESOLVED. Homepage hero trust bar uses '4,700+'. Social proof section stats block shows '0+ Students Taught', '0 Courses Delivered', '0+ Years of Teaching' — the counters are broken and displaying zero. This was flagged in the original pre-Connor review and remains unfixed. | Fix the counter animation so it displays the correct figures: 4,700+ Students · 356 Courses · 25+ Years. This is a high-visibility bug on the homepage. | / (Homepage) features/marketing/pages/home/components/TrustSection.tsx (CountUpStat.tsx) | ☐ |
| A6 | MED | Lead capture email — cannot verify from the live site without submitting the form. Flag for Ongshak to confirm the delivery mechanism is a download link, not an attachment. | Ongshak to confirm and demonstrate the lead capture email flow before launch. | / (Homepage) features/marketing/pages/home/components/LeadCaptureSection.tsx | ☐ |

# 2.  New Issues — Homepage  ( / )

| Ref | Severity | Issue Found on Live Site | Required Fix | Location | Fixed |
| --- | --- | --- | --- | --- | --- |
| H1 | HIGH | Hero badge reads 'A1 / Starting level / No experience needed'. This was flagged in the original pre-Connor review and remains on the live site. It is actively limiting — it signals to intermediate and advanced learners that this is a beginner school. The trust bar already says 'All Levels Welcome A1 beginners to C1 advanced' which directly contradicts the hero badge. The badge appears to be a design element that has not been connected to any content strategy. | Remove the A1 badge entirely from the hero. The trust bar already communicates level range correctly. | / (Homepage) features/marketing/pages/home/components/HeroSection.tsx | ☐ |
| H2 | HIGH | About block headline still reads 'Teaching Spanish Since 1999' — not the agreed headline from our copy sessions. The agreed H1 was '25 Years. 4,700 Students. Lasting Connections.' The body copy underneath is also the old draft version, not the refined version developed in our sessions. Current live copy: 'Vida Verde was founded in 1999 by Rosa, a Spanish teacher with a simple belief: the best way to learn a language is through a real human connection. From our home in La Floresta...' — this is the Copy Deck v1 version. The revised version with old-brain techniques and the re-framed founding story was never pushed to the Copy Deck v2 and therefore never reached Ongshak. | Update About block headline to '25 Years. 4,700 Students. Lasting Connections.' Update body copy to the agreed version: 'Since 1999, our teachers have been helping students learn Spanish — and through it, discover the culture, warmth, and remarkable natural world of Ecuador. Imagine ordering your meal in Spanish without hesitating. Following a conversation around the table without losing the thread. Travelling through any Spanish-speaking country and actually connecting with the people you meet — not just observing them. Over 4,700 students from every corner of the world have had that experience with us...' [Jeremy to supply final approved version to Ongshak] | / (Homepage) features/marketing/pages/home/components/LearnAboutSchoolSection.tsx | ☐ |
| H3 | MED | Testimonials — one testimonial mentions 'online classes at Vida Verde via Skype' (Silke, Germany). This directly contradicts the platform migration to Google Meet and will confuse or concern prospective online students. Full quote: 'Back home, I now take online classes at Vida Verde via Skype.' | Remove or update Silke's testimonial. If kept, update to 'via Google Meet'. Alternatively replace with a more recent testimonial that doesn’t reference Skype. | / (Homepage) features/marketing/pages/home/components/TestimonialCarousel.tsx | ☐ |
| H4 | MED | Why Vida Verde differentiator card 1 reads 'Vida Verde has been teaching Spanish since 1999' — this is the exact phrasing we moved away from. The agreed position is that the teachers teach, not the brand. | Update card 1 copy to: 'Our teachers have been helping students learn Spanish since 1999. certified, structured, and accountable — not a marketplace of strangers.' | / (Homepage) features/marketing/pages/home/components/WhyVidaVerde.tsx | ☐ |
| H5 | MED | Hero headline on live site reads 'With a Real Teacher' as the H1, with 'Learn Spanish Online. One-on-One.' appearing to be secondary or visual treatment. The agreed headline structure from the Copy Deck is: 'Learn Spanish Online. One-on-One. With a Real Teacher.' — all three clauses carry equal weight as the primary statement. On the live site the emphasis appears inverted — 'With a Real Teacher' is the large display text, and the online/one-on-one qualifier is smaller. For an online-first school this hierarchy undersells the primary offering. | Review hero typographic hierarchy with Ongshak. The online and one-on-one qualifiers should be visually prominent, not secondary to 'With a Real Teacher'. | / (Homepage) features/marketing/pages/home/components/HeroSection.tsx | ☐ |
| H6 | LOW | Course selector card for Study in Quito: CTA button reads 'Explore Programs' but the card label below the button also reads 'Explore Programs' — duplicated. Minor but looks unpolished. | Change the sub-label to something descriptive like 'From $140 / week' to avoid duplication. | / (Homepage) features/marketing/pages/home/components/CourseSelectorSection.tsx (CourseCard.tsx) | ☐ |
| H7 | LOW | Free Spanish Guide course card: description ends with 'No commitment needed.' and the price line also says 'No commitment needed.' — the phrase appears twice in a small card. | Remove one instance. Keep it in the description, drop it from the price line. | / (Homepage) features/marketing/pages/home/components/CourseSelectorSection.tsx (CourseCard.tsx) | ☐ |

# 3.  New Issues — Online Classes  ( /online-classes )

| Ref | Severity | Issue Found on Live Site | Required Fix | Location | Fixed |
| --- | --- | --- | --- | --- | --- |
| OC1 | HIGH | 10-Class Package and Single Class prices still show $[X] — unfilled placeholders visible on the live page. This is the same A3 issue from Round 1 applied to the live build. These will be seen by real visitors and will destroy trust immediately. | Do not launch until all four package prices are confirmed and filled in. See A3. | /online-classes features/marketing/pages/courses/components/PricingSection.tsx | ☐ |
| OC2 | MED | FAQ section on the live site shows question headings only — the answers are not visible (they may be collapsed accordions, but if they are not functioning correctly on the live build they appear as a list of unanswered questions). Cannot confirm without browser interaction. | Ongshak to confirm FAQ accordion is functional and all 8 answers are rendering correctly on the live build. | /online-classes features/marketing/pages/courses/components/OnlineClassesFAQ.tsx | ☐ |
| OC3 | MED | Trust bar on Online Classes page lists 'All Levels Welcome' with the A1 badge icon — same icon used in the problematic hero badge. Even in the trust bar context, leading with 'A1' signals beginner-only to casual readers. The trust bar text says 'All Levels Welcome' which is correct, but the A1 icon undermines it. | Replace the A1 icon in the trust bar with a neutral icon (e.g. a bar chart / level indicator showing a range) or remove the icon. Keep the 'All Levels Welcome' text. | /online-classes features/marketing/pages/courses/components/OnlineClassesHero.tsx | ☐ |
| OC4 | LOW | Bottom CTA section reads 'Book your Assessment & First Lesson today. Meet your teacher, find your level, and leave with a plan. Just $12.' The 'Just $12' at the end of a sentence reads as an afterthought rather than a selling point. The $12 price is the hero of this section. | Restructure: 'Your first lesson is just $12. Meet your teacher, find your level, and leave with a plan — no commitment required.' | /online-classes features/marketing/pages/courses/components/OnlineClassesBottomCTA.tsx | ☐ |

# 4.  New Issues — Study in Quito  ( /study-in-quito )

| Ref | Severity | Issue Found on Live Site | Required Fix | Location | Fixed |
| --- | --- | --- | --- | --- | --- |
| SQ1 | HIGH | Study in Quito hero subheadline reads: 'From a week in Quito to a journey along the Pacific coast, Vida Verde’s immersion programmes combine expert teaching with real Ecuadorian life.' This is the old Copy Deck v1 version. The agreed revised version from our copy sessions was: 'From a week of classes and culture in Quito to a journey deep into the Amazon — Vida Verde’s immersion programmes weave expert teaching, guided activities, and life with a local Ecuadorian family into a single, unforgettable experience.' The revised version explicitly names the three pillars (classes, activities, homestay) which is a key requirement from the spec. | Update subheadline to the agreed version. Note: if Jungle Programme is not confirmed active, revert 'into the Amazon' back to 'along the Pacific coast' or use 'across Ecuador'. | /study-in-quito features/marketing/pages/study-in-quito/index.tsx (hero section) | ☐ |
| SQ2 | HIGH | Jungle Programme is listed as an active programme card with a 'View Programme' link and price placeholder '$[X] / person'. This programme's active status was explicitly listed as an open question in the spec (Section 9, Open Questions) and was never confirmed. Displaying an unconfirmed programme with an unfilled price is misleading to visitors and may generate enquiries Vida Verde cannot fulfil. | Confirm with Rosa/Mateo: is the Jungle Programme currently active and bookable? If no, remove the card from the live site immediately. If yes, supply the price and programme details. | /study-in-quito features/marketing/pages/study-in-quito/index.tsx (programme cards) | ☐ |
| SQ3 | MED | Homestay preview section headline reads 'Live Like a Local. Learn Faster.' which is the homepage Homestay page headline. The Study in Quito preview should use the specific preview copy agreed in our sessions: 'The best Spanish classroom isn’t a classroom at all — it’s a family dinner table in Quito.' with the supporting sentence about immersion never stopping when the lesson does. The current copy works but the agreed version is stronger and more specific to the Study in Quito context. | Update homestay preview copy to: 'The best Spanish classroom isn’t a classroom at all — it’s a family dinner table in Quito. Our homestay programme places you with a vetted Ecuadorian family, so the immersion never stops when the lesson does.' CTA: 'Find out about Homestay →' | /study-in-quito features/marketing/pages/study-in-quito/index.tsx (homestay preview) | ☐ |
| SQ4 | MED | Puerto López programme card price shows '$[X] / week' — unfilled placeholder visible on the live site. | Confirm Puerto López pricing with Rosa/Mateo and update before launch. | /study-in-quito features/marketing/pages/study-in-quito/index.tsx (Puerto López card) | ☐ |
| SQ5 | LOW | Travelling Classroom programme description says 'From the Andes to the Amazon' but the card hero image is a beach/coast scene, which implies Pacific coast, not Amazon. Visual and copy are inconsistent. | Either update the image to an Andes or Amazon scene, or update the copy to match the coast imagery. Confirm with Rosa/Mateo which destinations are currently active for the Travelling Classroom. | /study-in-quito features/marketing/pages/study-in-quito/index.tsx (Travelling Classroom card) | ☐ |

# 5.  New Issues — Our School  ( /our-school )

| Ref | Severity | Issue Found on Live Site | Required Fix | Location | Fixed |
| --- | --- | --- | --- | --- | --- |
| OS1 | HIGH | Page H1 reads 'A Family School. 25 Years of Spanish.' — this is the old Copy Deck v1 headline that we explicitly moved away from. The agreed headline is '25 Years. 4,700 Students. Lasting Connections.' The 'family school' framing was dropped because it is not accurate and doesn't reflect the school's identity. | Update H1 to '25 Years. 4,700 Students. Lasting Connections.' | /our-school features/marketing/pages/our-school/index.tsx (H1) | ☐ |
| OS2 | HIGH | Our Story section contains a drafted placeholder story attributed to Rosa but displayed as live copy: 'I started Vida Verde in 1999 with a simple belief...' followed by a call for Rosa to supply her real story. The page appears to display this drafted copy as if it is Rosa’s actual words — which it is not. This is particularly problematic because the section label says 'Rosa’s founding story in her own words, to be supplied by Vida Verde' directly above what reads as a first-person quote from Rosa. It is unclear if this placeholder text is visible to public visitors or only in the Vercel preview environment. | Rosa's real story must be supplied and approved before this page goes live. The placeholder bio should not be publicly visible. Ongshak to confirm whether this section is gated in the preview or live to all visitors. | /our-school features/marketing/pages/our-school/index.tsx (Our Story section) | ☐ |
| OS3 | MED | La Floresta section contains a punctuation error: 'La Floresta is one of Quito’s most beloved neighbourhoods. bohemian, walkable, and full of life.' — the sentence after the period begins with a lowercase 'b', indicating a broken sentence that was split incorrectly. | Fix to: 'La Floresta is one of Quito’s most beloved neighbourhoods — bohemian, walkable, and full of life.' | /our-school features/marketing/pages/our-school/index.tsx (La Floresta section) | ☐ |
| OS4 | MED | Gallery section uses Unsplash stock images for classroom, teachers in session, small group study, and school exterior. The section label says 'Final school photos will be supplied by Vida Verde.' These are clearly placeholders but are visible on the live build. Stock images of generic classrooms and school buildings actively undermine authenticity for a school positioning itself on human connection and real teaching. | Real photos from Rosa/Mateo must replace all Unsplash images before launch. This is already in the Content Supply tracker but needs to be treated as a launch blocker, not a nice-to-have. | /our-school features/marketing/pages/our-school/index.tsx (Gallery section) | ☐ |
| OS5 | LOW | Stats row on Our School page shows '100% Native speakers' as a fourth stat alongside 25+ years, 4,700+ students, AECEE certified. This is a strong claim — confirm it is accurate and will remain accurate as the school grows. | Confirm with Rosa/Mateo: is 100% native speaker status a policy commitment? If yes, keep. If it may change as the school scales online, consider removing or softening to 'All native Ecuadorian speakers'. | /our-school features/marketing/pages/our-school/index.tsx (Stats row) | ☐ |

# 6.  New Issues — Contact  ( /contact )

| Ref | Severity | Issue Found on Live Site | Required Fix | Location | Fixed |
| --- | --- | --- | --- | --- | --- |
| C1 | MED | Contact page H1 reads 'Let’s Talk.' The agreed alternative from our copy session was 'Start the Conversation.' — which has the double meaning (language school + initiating contact) that makes it more distinctive. 'Let’s Talk.' is fine but is a missed opportunity. This is a judgement call, not an error — flagged for Jeremy to consciously decide. | Jeremy to confirm: keep 'Let’s Talk.' or update to 'Start the Conversation.' Either is acceptable; just needs a decision. | /contact features/marketing/pages/contact/index.tsx (H1) | ☐ |
| C2 | LOW | Contact page shows the full street address as only 'La Floresta, Quito, Ecuador' — no street address. This was flagged as [VIDA VERDE TO SUPPLY] in the spec. The Google Map embed appears to point to a generic La Floresta location rather than the school's specific address. For an immersion school expecting students to physically arrive, the absence of a specific address is a problem. | Rosa/Mateo to supply full street address. Ongshak to update map pin to exact school location. | /contact features/marketing/pages/contact/index.tsx components/MapLocationSection.tsx | ☐ |

# 7.  Global & Navigation Issues

| Ref | Severity | Issue Found on Live Site | Required Fix | Location | Fixed |
| --- | --- | --- | --- | --- | --- |
| G1 | HIGH | Navigation: 'Jungle Programs' appears as a sub-item under Study in Quito in both the desktop dropdown and mobile menu. As noted in SQ2, the active status of this programme has not been confirmed. An unconfirmed programme in the primary navigation will generate enquiries that cannot be fulfilled. Nav label also reads 'Jungle Programs' (American spelling) while the rest of the site uses British English ('programmes', 'practise', 'colour'). Inconsistent spelling throughout. | Remove Jungle Programs from nav until active status is confirmed. If confirmed active, standardise spelling to 'Jungle Programme'. | Global nav components/layout/navbar/Navbar.tsx | ☐ |
| G2 | MED | The Blog nav item is visible in the top navigation bar. The live blog page should be checked — if it contains only placeholder posts or no content, it should be removed from nav pre-launch or replaced with a 'Coming Soon' state. A blog with no content or stock content is worse than no blog at all for SEO and credibility. | Ongshak to confirm blog state. If no real posts are ready, remove Blog from nav for launch. Add it back once 3+ real posts are published. | Global nav components/layout/navbar/Navbar.tsx | ☐ |
| G3 | MED | Meta description on all pages reviewed is identical: 'One-on-one Spanish immersion, homestays, and cultural activities in Quito, Ecuador.' This generic description appears on the homepage, Online Classes, and Study in Quito — confirmed by checking page source. Unique meta descriptions per page are a basic SEO requirement and were specified in the spec Section 5. The Our School page has a unique meta description ('Vida Verde is an AECEE-certified Spanish school...') which shows the field is editable — it just hasn’t been updated on most pages. | Ongshak to implement unique meta descriptions on all pages per the SEO Foundation table in Spec Section 5. The spec provides suggested copy for each page. | All pages app/[locale]/(marketing)/*/page.tsx (metadata exports) | ☐ |
| G4 | MED | Page titles: Online Classes page title is 'Vida Verde Spanish School in Quito, Ecuador' — same as the homepage. Should be 'One-on-One Spanish Classes ¦ Native Teachers ¦ Vida Verde' or similar per the spec. Again, Our School has a unique title but most other pages don’t. | Implement unique page titles per spec Section 5 across all pages. | All pages app/[locale]/(marketing)/*/page.tsx (metadata exports) | ☐ |
| G5 | LOW | WhatsApp pre-filled message URL-encodes correctly as 'Hi, I'd like to find out more about Vida Verde's Spanish classes.' — this is correct and was confirmed in the footer link and floating button. No action needed. Note: the Study in Quito page WhatsApp link uses a different pre-fill: 'Hi, I'd like to find out more about Vida Verde's immersion programmes.' which is actually better contextual targeting. Consider applying similar contextual pre-fills on other pages (e.g. Travel Spanish page: 'Hi, I'd like to plan a Travel Spanish programme with Vida Verde.') | LOW priority: consider contextual WhatsApp pre-fills per page. Not a launch blocker. | Global + /study-in-quito features/marketing/components/WhatsAppFloat.tsx components/layout/footer/Footer.tsx | ☑ |
| G6 | LOW | Footer quick links include 'Homestay' as a standalone link under Study. This is correct per the spec and nav structure. However the Homestay page (/homestay) was not checked in this review — flag for Ongshak to confirm the page is complete and not showing placeholder content. | Ongshak to confirm Homestay page (/homestay) status and content before launch. | Global (Footer) + /homestay components/layout/footer/Footer.tsx features/marketing/pages/homestay/index.tsx | ☐ |

# 8.  Content Supply Blockers — Launch Critical

The following items from the Content Supply tracker (Spec Section 6) remain outstanding and will block a credible launch. These are actions for Rosa and Mateo, not Ongshak.

| Ref | Severity | Issue Found on Live Site | Required Fix | Location | Fixed |
| --- | --- | --- | --- | --- | --- |
| CS1 | HIGH | Rosa's founding story — the Our School page is displaying a drafted placeholder as if it were Rosa's real words. This is the most personally important piece of copy on the site and must come directly from Rosa. | Rosa to write or dictate her founding story (3–5 paragraphs). Jeremy can shape/edit. Must be approved by Rosa before the page goes live. | /our-school features/marketing/pages/our-school/index.tsx (Our Story section) | ☐ |
| CS2 | HIGH | Package pricing — 10-Class and Single Class prices are unfilled placeholders ($[X]) visible on the live Online Classes page. 20-Class price ($254.64) needs confirmation it is current. | Rosa/Mateo to supply confirmed pricing for all four packages immediately. | /online-classes features/marketing/pages/courses/components/PricingSection.tsx | ☐ |
| CS3 | HIGH | Jungle Programme active status — must be confirmed before launch. Currently showing as an active nav item and programme card with no price. | Rosa/Mateo to confirm: active and bookable / coming soon / discontinued. | /study-in-quito + Global nav features/marketing/pages/study-in-quito/index.tsx components/layout/navbar/Navbar.tsx | ☐ |
| CS4 | HIGH | Real school photography — Our School gallery is entirely stock images. Teacher headshots are present and look good. School building, classrooms, garden/patio images are all Unsplash placeholders. | Schedule a photography session before launch. This is the single highest-impact content improvement available. | /our-school features/marketing/pages/our-school/index.tsx (Gallery section) | ☐ |
| CS5 | MED | Puerto López pricing — card shows $[X] / week on the live site. | Rosa/Mateo to supply confirmed Puerto López pricing. | /study-in-quito features/marketing/pages/study-in-quito/index.tsx (Puerto López card) | ☐ |
| CS6 | MED | Full street address — Contact page and map show only 'La Floresta, Quito, Ecuador'. Students travelling to the school need a specific address. | Rosa/Mateo to supply full street address for Contact page and map pin. | /contact features/marketing/pages/contact/index.tsx components/MapLocationSection.tsx | ☐ |
| CS7 | MED | Outcome-focused testimonials — the current testimonials are genuine and warm but mostly describe the atmosphere and teachers rather than specific language outcomes. The spec (and Connor’s Round 1 findings) called for outcome-focused testimonials: 'I got conversational in 8 weeks', 'I passed my job interview in Spanish', etc. One testimonial also mentions Skype (see H3). | Rosa/Mateo to reach out to past students for outcome-specific testimonials. Minimum 2 new online-focused testimonials needed to balance the current set which is heavily in-person/Quito. | / (Homepage) features/marketing/pages/home/components/TestimonialCarousel.tsx | ☐ |

# 9.  What Is Working Well

This review is focused on issues, but it’s worth noting what Ongshak has done well:

- Navigation structure is clean and correct: Online Classes · Study in Quito (with dropdown) · Travel Spanish · Our School · Blog · Contact. The dropdown sub-items are well organised.

- Teacher cards are strong — photos, credentials, specialisations, availability, and individual booking CTAs all present and well structured. This is one of the most important sections on the site and it looks professional.

- WhatsApp integration is well executed — floating button present, footer link present, contextual pre-fills on Study in Quito. The English pre-fill ('Hi, I’d like to find out more...') is correct.

- Footer is comprehensive and well structured — quick links, social, contact, legal pages (Privacy, Terms) all present. AECEE footer text and link are correct.

- GDPR consent checkbox on the lead capture form is present and correctly worded with Privacy Policy link — this was a B3 gap in Connor’s findings and has been resolved.

- Contact form dropdown now correctly includes Homestay as an option (A1 resolved).

- TripAdvisor integration is present with star rating and review count on the homepage social proof section.

- The How It Works section on Online Classes is clear, well-sequenced, and matches the spec exactly.

- Page-level breadcrumbs are present (Home / Online Classes, Home / Contact, etc.) — good for UX and SEO.

# 10.  Recommended Fix Priority Before Launch

Based on the above, here is the recommended sequence of actions before going live:

| Priority | Action |
| --- | --- |
| 1 | CONTENT from Rosa/Mateo: confirmed package pricing (all four), Puerto López price, Jungle Programme active/inactive decision, full street address. (CS1–CS6, A3, SQ2, SQ4) |
| 2 | FIX broken stats counters on homepage (A5) — high-visibility bug showing 0s to all visitors. |
| 3 | REMOVE Jungle Programme from nav and programme cards if not confirmed active. (G1, SQ2) |
| 4 | UPDATE Our School H1 to '25 Years. 4,700 Students. Lasting Connections.' (OS1) |
| 5 | UPDATE About block on homepage — headline and body copy to agreed version. (H2) — Jeremy to supply final approved copy to Ongshak. |
| 6 | UPDATE Study in Quito hero subheadline to agreed version naming the three pillars. (SQ1) |
| 7 | REMOVE A1 hero badge. (H1) |
| 8 | FIX Our School page punctuation error in La Floresta section. (OS3) |
| 9 | REPLACE Skype testimonial or update to Google Meet. (H3) |
| 10 | IMPLEMENT unique page meta titles and descriptions per spec Section 5. (G3, G4) |
| 11 | CONFIRM Rosa’s story is not publicly visible until real copy is supplied. (OS2) |
| 12 | REAL photography — schedule and shoot before launch. (CS4) |
| 13 | CONFIRM FAQ accordion is functional on live build. (OC2) |
| 14 | LOW-priority polish items: hero hierarchy (H5), card copy duplications (H6, H7), Travelling Classroom image/copy alignment (SQ5), blog content decision (G2). |

Overall Assessment The Ongshak build is structurally solid and significantly better than the original vidaverde.com. The navigation, teacher profiles, WhatsApp integration, pricing structure, and booking flow architecture are all well executed. The main blockers to launch are: (1) outstanding content from Rosa/Mateo (pricing, story, Jungle status, address); (2) the broken counter bug; (3) the copy updates that were agreed in our sessions but not yet pushed to Ongshak; and (4) the stock photography on the Our School page. None of the structural or functional issues found are serious enough to require a redesign. This is a content and copy polish pass, not a rebuild.

Vida Verde Centro de Español  ·  Est. 1999  ·  La Floresta, Quito, Ecuador